# CrewCore — SDLC Documentation (Current, Compiled)

Product: CrewCore (RefNet officiating ecosystem) Owner: Timmons Sport Technologies Status: Current-state compilation of the eight-phase SDLC set. Supersedes the earlier docs/sdlc/00–08 snapshot where they differ; reflects the build as of the latest session (attendance engine, pluggable-adapter integration model, and the CrewCore Pathway front end). Companions: Architecture & Design Manual, User Manual, Operations & Go-Live Runbook.

## 0. How AI is used in this SDLC (integrity note)

AI is used as a design and build accelerator — drafting specs, generating code, and producing documentation — always under human review. Product claims follow a strict rule: say “designed to use AI for…”, never “uses AI”, until a feature actually ships. No AI feature in the roadmap (lead scoring, drop-off prediction, campaign drafting, readiness summaries) is built yet; each is labeled “designed” until it is.

## 1. Planning

Vision. CrewCore is the operating system for sports officials — a chapter-controlled ecosystem that recruits, develops, assigns, supports, and retains officials while preserving chapter autonomy.

Strategy. Start as an overlay on the systems chapters already use (ArbiterSports for state eligibility, RefTown for assignment), not a rip-and-replace. Win the first chapter (DBOA) by removing real friction — getting officials registered, paid, verified, and cleared — then expand to NTBOA and FWBOA.

Guiding principles. Preserve chapter sovereignty; simple workflows, innovative outcomes; AI only where it adds practical value; design for chapters and assigners first; measurable workflow improvements over abstract features; operationally simple and politically realistic.

Initial market. Dallas-area high-school basketball chapters — DBOA first.

Delivery model. Thin vertical “slices,” each shippable and demoable, gated on a board demo before money and real recruit data are involved.

## 2. Analysis

Problem. Joining a chapter and becoming a cleared official is a paperwork maze spread across the chapter, the state body, background-check vendors, training sessions, books, and a test. Nobody has a single view of where a recruit stands, and chapters move people through by hand.

Primary users.

- Recruits/officials — need a clear, guided path with no guesswork about what’s next.

- Board members / chapter admins — need to see who’s moving, verify steps, run training attendance, and issue books.

- Assigners — need cleared officials pushed into their assignment software (future slice).

Key requirements.

- One guided checklist per recruit, tailored to member type.

- Automatic completion of state-authority steps from the official system of record (Arbiter), with a manual override always available.

- Dues collection in-app.

- Attendance capture for training and meetings.

- Chapter-scoped data and configuration (multi-tenant from the data layer up).

Constraints. Chapters are politically autonomous and can’t be forced onto a new system; integrations must be swappable; the product must be safe and simple for volunteer board members.

## 3. Design

The full technical design is in the Architecture & Design Manual; this is the SDLC-level summary.

- Frontend: a Vite + React + TypeScript single-page app (Tailwind styling), deployed on Netlify, that only ever reflects state — it never runs an integration.

- Backend: Supabase (PostgreSQL 15) with Row-Level Security and SECURITY DEFINER RPCs as the authorization boundary; edge functions (Deno) for payments, imports, magic links, and video.

- Data model: one person with many chapter memberships; dues, registration_cycle, and clearance scoped per chapter; a configurable workflow (workflow_step / step_completion).

- Workflow engine: source-agnostic; knows only “step X complete for official Y.”

- Integration architecture (load-bearing decision): pluggable adapters over a stable workflow core. Each completion source (self, payment, attendance, external load, staff) is an adapter that records completions through one idempotent, audited seam (record_step_completion), keyed by stable keys. governing_body.integration_type selects the external-load adapter, which makes multi-state/multi-body support real without touching the engine or UI.

- Security design: authorization in the database; all secrets server-side; webhook authenticity via signatures/secret headers.

Design decisions of record: overlay not replacement; chapter sovereignty; pluggable adapters; shared multi-tenant identity; frontend reflects / backend integrates; honest AI claims.

## 4. Implementation

Shipped (Slices 1–2 + operational tools):

- Lead capture + Command Center (Slice 1): public interest funnel → submit_lead, and a staff roster with a detail panel and board smart signals.

- Registration / clearance + recruit timeline (Slice 2): the CrewCore Pathway recruit menu (progress meter, fees strip, placement gate), the 11-step DBOA workflow live in the database with prerequisites and member-type audiences, and the clearance engine (70% regular / 90% playoff).

- Make the Call placement router (guided vs. compare, 12 questions, chapter directory, confirm_placement).

- Board Verify (step-verification queue, book issuance, outstanding books).

- Attendance engine (Session Admin, Kiosk with rotating QR + live counts + close-session, Session Attendance, self-check-in).

- Arbiter import (edge function + arbiter_import_official RPC): completes state dues and background check and sets clearance from eligibility; idempotent, audited, x-arbiter-secret- gated; fed today by a tested Power Automate flow.

- Repo/DB sync: the repository now matches the deployed schema (all live migrations committed).

Correctness fix implemented: the two Arbiter-confirmed steps were flipped from self_report to staff_verify, so recruits can no longer self-attest state dues / background check — only the import completes them.

Coding rules in force: no hardcoded secrets/config (use env vars); loosely coupled, multi- tenant data layer; no over-engineering; validation/error handling at boundaries; comments only where the why is non-obvious.

## 5. Testing

- Staging environment: staging--refnet-dboa.netlify.app (branch staging) with VITE_SIMULATION_MODE=true, which surfaces simulator panels and RPCs (sim_mark_paid, sim_complete_step, demo_load_thsboa) so a tester can walk the full flow without real money or a live state feed. A written tester manual accompanies it.

- Integration testing: the Arbiter import was verified end-to-end via Power Automate (valid call → 200 and steps complete; wrong secret → 401 and no data change; unknown email → graceful no-match). Dues payment was verified end-to-end in Stripe test mode with an idempotent webhook.

- Manual QA: each screen is exercised on staging; the User Manual doubles as a test script.

- Known test-vs-prod boundary: staging currently shares the production database, so simulation actions must be treated with care until a separate production database exists (see Deployment / Runbook).

Recommended additions: automated smoke tests for the critical loop (lead → register → dues → clear → attendance), idempotency tests on the seam, and RLS policy tests per tenant-scoped table.

## 6. Deployment

- Frontend: Netlify branch deploys — main → production (refnet-dboa.netlify.app), staging → staging. Build base apps/web, npm run build, publish dist, SPA redirect in netlify.toml. Frontend env: VITE_SUPABASE_URL, VITE_SUPABASE_ANON_KEY, VITE_SIMULATION_MODE.

- Backend: Supabase migrations in supabase/migrations; edge functions (arbiter-import, create-dues-checkout, stripe-webhook, request-magic-link, welcome-video). Server-side secrets: x-arbiter-secret, RESEND_API_KEY, STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, APP_URL. Never run seed.sql against the live database.

- Full detail and the go-live checklist live in the Operations & Go-Live Runbook.

## 7. Maintenance

- Monitoring: Supabase API and edge-function logs (confirm a request reached the server and its status), Supabase security/performance advisors (run after schema changes), and Netlify deploy logs.

- Support playbooks: documented in the Runbook — the kiosk “Failed to fetch” network drop, payment-banner state, lost recruit links, email deliverability, and late Arbiter records (manual override).

- Data hygiene: remove demo recruits and demo/sim RPCs before real onboarding; keep migrations in version control so the schema is reproducible.

- Technical debt of note: converge the remaining direct-completion paths onto the seam; populate stable_key on all steps; a one-time supabase db pull re-baseline of the oldest migrations; formalize ADR-001 (currently a placeholder).

## 8. Future releases

Slice roadmap (planned):

- Slice 3 — Stripe dues automation (next; gated on board demo): Checkout → webhook → edge function auto-completes the chapter-dues step.

- Slice 4 — AI (designed, not built): lead scoring, drop-off prediction, campaign drafting, readiness summaries.

- Slice 5 — Workflow builder: chapter-admin configuration of steps; enables NTBOA/FWBOA onboarding and a chapter-admin role.

- Slice 6 — Assigner hand-off: push cleared officials to RefTown/Arbiter (outbound provisioning adapter on the seam; per-membership, so different chapters can use different assignment platforms).

- Slice 7 — Returning-official renewals.

- Slice 8 — Mentor pairing + referral loop.

Designed concepts recorded (not built): the AI communication “4th co-official” ecosystem (consented trait feed, “designed to coach,” never “judges”); the collective pregame “Crew Brief” (Venue Card; guardrail: environmental/game-management context only, never player/coach reputational labels); Officials Passport + year-over-year achievement; gamified training; and a physical-readiness / injury-prevention / recovery / longevity program. A mentor signal layer (recruit “request a mentor,” veteran “volunteer to mentor” at a configurable tenure gate, board supply/demand view) is specified as an early, capture-only step toward Slice 8.

Near-term schema additions (specified, additive): dual-chapter support (primary-chapter flag, state-standing record, DOB/legal name for identity matching, per-membership provisioning state) and the three mentor-signal fields — detailed in the Schema Additions Spec.

End of SDLC Documentation (current compilation).